## Slide 1: RUPlanner
Nick Guida
Steven Lu

## Slide 2: Recap
Combination of degree navigator + course planner
  Total credits needed
  Required courses
  Fill in courses as needed
  Planner for entire academic career
Easy and intuitive UI
Only works for Engineers

## Slide 3: Current Progress
Login Verifies with Rutgers servers
Working Webpage (html/css/php)
Database development backend (MySQL)
Numerous Databases
  Courses
  Users
  Majors
Frontend <> Backend Integration

## Slide 4: Design/Implementation
Login using NetID/password
Select Major
  Prefilled template
  Able to add/delete courses with prereqs shown
  Progress bar and total credits needed displayed
  Course Descriptions
Save/Change/Delete

## Slide 5: Difficulties
Database creation
Pulling information from websites
Creating an intuitive UI
  Fluid
  Looks nice
  Displays information cleanly
Recommendation Algorithms

## Slide 6: Original vs New Plan
Original plan:
Full Front end (deliverable 1)
Full Back End (deliverable 2)
Integration (deliverable 3)
New Plan:
Working Front end + Working Back end (deliverable 1)
Working demo (deliverable 2)
Everything working + extra (deliverable 3)

## Slide 7: Future Deliverables
Deliverable 2
Working UI
Working ECE planner with functional courses
Correctly displayed graduation information
Deliverable 3
Server sider algorithms
Working planner for all Eng. Majors
Potential other bells and whistles (sharing via social media, UI refinement, etc)

## Slide 8: Contributions
Steve
Website design/development
Front end programmer
Nick
Database designer/programmer
Presenter/writer/editor